## Bi-Weekly Status Report

## Name: Aaron Young        	Project Title: BlitzTix	Score:_________

Each week you submit a status report to indicate the progress you're making and list your goals for the upcoming week. Students working in teams must individually submit these status reports to discuss their specific contributions and plans.

The purpose of this report is to help you gauge your own progress and to help the instructor in mentoring.

For status reports, create a template text file with the following sections:

- Overall Status: On schedule. This next sprint we will begin connecting the login process to the backend.

- Summary of Project tasking
Include the following:

  - Meeting attended and minutes: List the meeting or training that you attended and the meeting minutes that you took.

  - I attended the following meetings:

    - Week 4 team lead meeting

    - Week 4 client meeting

    - Week 4 team meeting

    - Week 5 client meeting

    - Week 5 team meeting

  - Meeting notes:

    - https://github.com/AlgothAybara/OneNote-Meeting-Minutes/tree/main/W05-06%20Meeting%20Minutes

  - Stories assigned:

    - As product owner, I need the SDD, so that I can better understand how my software will be built to meet the set technical requirements specified.

Include a self-evaluation of the rubric for the project development’s rubric

- Number of Hours

  - Number of Hours worked last week (expectation: 7-9 hours): 5

  - Number of Hours worked this week (expectation: 7-9 hours): 7

  - Total Number of Hours this semester (anticipated 120/semester): 29

- Accomplishments (since last status report), include completed stories.

  - Number of Story Points completed: 41

  - Number of Stories completed: 1

  - Personal Velocity (Points/Stories): 4/1

  - Project Velocity (Teams Points/Teams Stories): 41/1

  - Earned Value (Actual Points/Hour - Estimated Points/Hour): 4/12

- Performance

  - Last Week’s Performance Average (Actual Total Points/ Total Hours): 2/8

  - This Week’s Performance (Actual Points/Hours): 4/12

- Challenges encountered and resolutions found (since the last status report):

  - This past sprint was simple for me. I took screenshots of all existing pages and created a mock-up for a page that the owner requested and then described each page. I guess you can say the mock-up was the most difficult part of this past sprint.

- Plans/Goals/Tasking for the coming week/sprint.

  - Story:

    - As a product owner, I need a login page, so that I can have access to the website using my credentials

  - Tasks:

    - Landing page for attendee user (3 points)

- Follow-up/Reporting

  - Being the Front-End lead, I will be following up with those in my team regarding the work they have completed on tasks. I will report my work, as well as that of my team, to the Project Manager.

- Other comments.

- Part 1: Research Test-Driven Design and Unit Testing

  - Identify four principles associated with TDD and Unit Testing. Answer these questions:

    - What advantages as a developer does TDD provide?

      - TDD can significantly decrees the quantity and severity of bugs present in a given software.

    - What steps do I do to implement TDD?

- Design a test for the aspect of program to implement

- Run the test to ensure it fails if feature does not work

- Write the bear minimum amount of code to pass the test

- Add to the code until the feature meets needed standards

    - What tools or software can I use to do unit testing?

      - xUnit frameworks

      - TAP

- Part 2: Personal Development folder

  - https://github.com/AlgothAybara/OneNote-Meeting-Minutes/tree/main/W05-06%20Meeting%20Minutes

- Part 3: Sprint 2

  - https://github.com/AlgothAybara/OneNote-Meeting-Minutes/tree/main/W05-06%20Meeting%20Minutes